# AI for Financial Analysis Assistant

Next Steps

Product lead: Leah Moreno  |  Goal: a reliable internal review

# Start here

Read the Project Overview, then the four-slide Progress and Findings deck. Meet with Engineering to reproduce the extraction and citation problems before agreeing on the next prototype build.

# 1. Fix financial table extraction

Engineering should preserve period headers, row labels, units and footnotes when reading multi-column tables. Keep the failing examples as regression cases. A comparison is ready for review only when both periods map to the correct source cells.

# 2. Verify numerical claims and citations

Check each generated figure against its cited page and table cell. Test missing pages, contradictory figures and ambiguous units. If a figure cannot be verified, the assistant should flag it and leave the comparison incomplete.

# 3. Arrange the finance-team review

Leah should identify reviewers and agree on a small set of realistic quarterly-review questions. Use synthetic reports for the first session. Ask reviewers whether the draft saves time, whether the citations are easy to follow and where the wording could mislead.

# Decisions to close before scheduling

Which report layouts and financial metrics are in the first test set?

What extraction and citation checks must pass before reviewers use the build?

Who will review the results, and when can Engineering provide the corrected prototype?

# Expected handoff from Leah

A short review plan with agreed checks, named owners and a proposed review date. No review date or release commitment has been agreed yet.